## Slide 1: TLC quantum PROGRESS Meeting
Fontys

## Slide 2: Agenda
Recap
  Goals Sprint 3
  Finished Goals
Documents
Demo
Action points
Sprint 4 goals
New Action Point

## Slide 3: Recap goals
Sprint Goals Planned
Documentation:
  U-N014: Security Report
  U-N015: Cost analysis
  U-N016: Data and Law (GDPR)
  U-N017: Cloud Research
Website:
  U-E016: Select Available Tournament
  U-E033: Access Tournament Information
  U-A001: Create a tournament
  U-A002: Edit a tournament
  U-A003: View a tournament
  U-A004: View all tournaments
  U-A005: Delete a tournament

## Slide 4: Recap goals
Sprint Goals Done
Documentation:
  U-N014: Security Report
  U-N015: Cost analysis
  U-N017: Cloud Research
Website :
  U-E016: Select Available Tournament
  U-E033: Access Tournament Information
  U-A001: Create a tournament
  U-A002: Edit a tournament
  U-A003: View a tournament
  U-A004: View all tournaments
  U-A005: Delete a tournament

## Slide 5: Cloud Research
Password Storage
Deployment

## Slide 6: Cost Analysis
Azure
300 euros per month

## Slide 7: Security Report
Key points
  Password Security
  Authentication and Authorization
  Data Protection
  Data Input and Output
  Cheating

## Slide 8: Demo

## Slide 9: Action points
TLC Quantum Progress Meeting
Prioritize making the website work for the first demo
Tic-Tac-Toe Tournament Implementation

## Slide 10: Goals for sprint 4
Next Sprint Goals
Website:
  U-E034: Start Game
  U-E023: View Leaderboard
  U-E037: Challenge User
  U-E038: Accept Challenge
Next Progress Meeting: June 6th

## Slide 11: Goals for sprint 4
Next Sprint Goals
Research
  U-N016: Data and Law (GDPR)
  U-N018: User Friendly Research
Next Progress Meeting: June 6th

## Slide 12: New Action points
Azure Account

## Slide 13: Thank You