## Slide 1: TLC quantum PROGRESS Meeting
Fontys

## Slide 2: Agenda
Recap
Sprint 2 extra
Demo
Action points
Sprint 3 goals

## Slide 3: Recap goals
Sprint Goals Done
Documentation:
U-N008: C4 Diagram
U-N010: Database design
U-N013: Software Requirements Specification
Website :
U-001: Register User
U-N012: Service entry point
U-E020: View Upcoming Tournaments
U-E021: View Ongoing Tournaments
U-A014: Admin homepage In progress

## Slide 4: U-A014 Admin page

## Slide 5: Demo

## Slide 6: Action points
Deployment environment (AWS, Azure)
TLC Quantum Progress Meeting

## Slide 7: Goals for sprint 3
Next Sprint Goals
Website:
  U-E016: Select Available Tournament
  U-E033: Access Tournament Information
  U-A001: Create a tournament
  U-A002: Edit a tournament
  U-A003: View a tournament
  U-A004: View all tournaments
  U-A005: Delete a tournament
Next Progress Meeting: May 16th

## Slide 8: Goals for sprint 3
Next Sprint Goals
Research
  U-N014: Security Report
  U-N015: Cost analysis
  U-N016: Data and Law (GDPR)
  U-N017: Cloud Native
Next Progress Meeting: May 16th

## Slide 9: New Action points
Prioritize making the website work for the first demo
Tic-Tac-Toe
Meeting with a chess expert

## Slide 10: Thank You